COMP3111: Software Engineering Project – Course Scraper (T05)

Meeting Minutes

# Date: May 2, 2020

|  |  |
| --- | --- |
| Present: | ZHOU Zhuorui, TAM Wui Wo, YAP Zhi Yun |
| Next meeting: | May 8, 2020 |
|  |  |

## Announcements

The deadlines for code implementation, testing and documentation are confirmed as followed:

|  |  |
| --- | --- |
| **Tasks** | **Deadline** |
| Code implementation\* | May 5 |
| Code testing | May 7 |
| Java doc and other tasks | May 8 |

## Discussion

Second1 meeting focus on (i) The needed attributes of same class for different tasks; (2) The access method for different class and objects; (iii) The difficulties met by different group mates

|  |  |
| --- | --- |
| **Topic of Discussion** | **Outcome** |
| The explanation about several new classes added by Zhi Yun, for example the Slot class. | Zhuorui took advantage of it for the timetable task. |
| The clarification about the use and rules of table list explained by Wui Wo | Clearer and neater inheritance of codes |
| Wui Wo found the complexity of filters exceeded his expectation | Leave adequate buffer time for coding implementation, extend it from May 4 to May 5.  Timely report of encountered difficulties that any teammate meets, so that the rest of the teammates can offer help |

## Action List for Upcoming Week

|  |  |
| --- | --- |
| **Name** | **Action Item** |
| ZHOU Zhuorui | Understand the previous codes finished by Zhi Yun and Wui Wo;  Implement the codes of SFQ and Timetable (Task 4 & 6) |
| TAM Wui Wo | Complement and improve the rest work in Filter and List ( Task 2 & 3) |
| YAP Zhi Yun | Complement and improve the rest work in Search (Task 1 & 6) |